|  |
| --- |
| Perfect Technical Company |
| Project Scope |
| Home Grown Productions Event Management Software |
|  |
| **Moreland Joshua - Nashville** |
| **4/5/2013** |

|  |
| --- |
| This document contains the Scope of the project, in date intervals that will lead us to full production delivery. |

|  |  |
| --- | --- |
| 03/29/2013 | * Requirements Document. * Project Scope. |
| 04/05/2013 | * User interface Prototype and layout * Management Interface Prototype and Layout. * Project Plan(Draft)   + Includes Risk Analysis and Acceptance Criteria * Software/Hardware Requirements |
| 04/12/2013 | * Database UML/Model * Object and Interface Layout/Design * Project Plan/Work Breakdown Structure (Revisal if needed) |
| 04/19/2013 | * Project Plan(Final) * Stub for each Class * Prototype for each user interface system |
| 04/26/2013 | * UAT testing for input validation * Test data in database |
| 05/03/2013 | * Integration Test Plan * Component tests   + Full user bug reports   + Bug Resolution plan |
| 05/10/2013 | * Ensure Subsystem Interfaces complete * Bug Reports/Status and testing * User documentation well written and easy for user to understand. |
| 05/17/2013 | * Most, if not all bugs resolved * System Test Plan * Full integration with system |
| 05/24/2013 | * Regression test plan * Review risk assessment and acceptance criteria * Project Presentation Outline. |
| 05/31/2013 | * Full and Complete documentation * Review any unresolved bugs * Presentation * Full Project Deployment |